

**Procurement contract where value exceeds €10m:**

|  |  |
| --- | --- |
| **Project Details** | |
| Year: | 2023 |
| Parent Department: | Housing Capital Development |
| Name of Contracting Body: | Wexford County Council |
| Name of Project/Description: | 30 Social Housing Units at Wexford Street,  Gorey |
| **Procurement Details** | |
| Advertisement Date: | 30th November, 2022 |
| Tender Advertised in: | E-Tenders |
| Awarded to: | Mythen Construction Ltd |
| EU Contract Award Notice Date: | 13th June, 2023 |
| Contract Price: | €10,486,466.85 incl. VAT |
| **Progress** | |
| Start Date: | 10th July, 2023 |
| Expected Date of Completion per Contract: | 30th June, 2025 |
| Spend in Year under Review: | €1,562,746.29 |
| Cumulative Spend to End of Year: | €1,562,746.29 |
| Projected Final Cost: | €10,486,466.85 |
| Value of Contract Variations: | €0 |
| Date of Completion: | 30th June, 2025 |
| **Outputs** | |
| Expected Output on Completion  (E.G. XX kms of Road, No of units etc) | 30 no. Social Housing units (apartments) |
| Output Achieved to date  (E.G. X kms of Roads, No of Units etc) | N/A |