

**Procurement contract where value exceeds €10m:**

|  |
| --- |
| **Project Details** |
| Year: |  2023 |
| Parent Department: |  Housing Capital Development |
| Name of Contracting Body: |  Wexford County Council |
| Name of Project/Description: |  30 Social Housing Units at Wexford Street,  Gorey |
| **Procurement Details** |
| Advertisement Date: |  30th November, 2022 |
| Tender Advertised in: |  E-Tenders |
| Awarded to: |  Mythen Construction Ltd |
| EU Contract Award Notice Date: |  13th June, 2023 |
| Contract Price: |  €10,486,466.85 incl. VAT |
| **Progress** |
| Start Date: |  10th July, 2023 |
| Expected Date of Completion per Contract: |  30th June, 2025 |
| Spend in Year under Review: |  €1,562,746.29 |
| Cumulative Spend to End of Year: |  €1,562,746.29 |
| Projected Final Cost: |  €10,486,466.85 |
| Value of Contract Variations: |  €0 |
| Date of Completion: |  30th June, 2025 |
| **Outputs** |
| Expected Output on Completion(E.G. XX kms of Road, No of units etc) |  30 no. Social Housing units (apartments) |
| Output Achieved to date(E.G. X kms of Roads, No of Units etc) |  N/A |